PRODUCT REQUIREMENTS DOCUMENT

Hedge Fund Risk Modeling &

Semi-Automated Trading System

Code2Create Challenge  –  Round 3

Hackathon Build Guide  |  3-4 Hour Sprint

| Version 1.0 | Target Build Time 3 - 4 hours |
| --- | --- |
| Architecture Review 90 min mark | Datasets 4 CSVs, 10,000 rows each |

# 1. Executive Summary

This document is the complete Product Requirements Document (PRD) for the Hedge Fund Risk Modeling & Semi-Automated Trading System, built as part of Code2Create Challenge Round 3. It serves as the single source of truth for the team — covering architecture decisions, dataset analysis, module breakdown, implementation order, and sprint timeline.

The system ingests four financial datasets (equity, oil, multi-asset, macroeconomic) spanning 2020-2047 with 10,000 daily records each. It runs a full backtesting pipeline: preprocessing, feature engineering, signal generation, risk modeling, position sizing, simulation, and a visual dashboard.

| Core Goal | Maximize risk-adjusted returns (Sharpe Ratio) while minimizing drawdown across a multi-asset portfolio |
| --- | --- |
| Strategy Type | Rule-based semi-automated (momentum + volatility signals) with optional ML overlay |
| Key Deliverable | Interactive Streamlit dashboard showing portfolio performance, risk metrics, and trade logs |

# 2. Dataset Analysis

Four CSV datasets are provided. All span 2020-01-01 to 2047-05-18 (10,000 daily records each). They share the same Date index and can be merged on Date.

## 2.1 Dataset Overview

| File | Columns | Rows | Purpose |
| --- | --- | --- | --- |
| equity_dataset.csv | Date, Price, Volume, Returns, SMA_10 | 10,000 | Equity index — primary trading asset |
| oil_dataset.csv | Date, Price, Volume, Returns, Volatility | 10,000 | Oil commodity — pre-computed volatility |
| multi_asset_dataset.csv | Date, Oil, Gold, Bonds, Oil_Returns, Gold_Returns | 10,000 | Cross-asset — Oil, Gold, Bonds prices |
| macro_dataset.csv | Date, Inflation, Interest_Rate, USD_Index, Sentiment | 10,000 | Macro signals — Inflation, Rate, USD, Sentiment |

## 2.2 Key Notes on Data

- Row 1 of each file has NaN for Returns/Volatility (first-difference columns) — handle in preprocessing

- equity_dataset already has SMA_10 precomputed — verify or recompute to ensure no look-ahead bias

- oil_dataset has Volatility column — use as feature directly, no need to recompute from scratch

- macro_dataset Sentiment values are in [-1, 1] range — normalize alongside other macro signals

- All datasets can be merged on Date using pandas merge (inner join to drop any mismatched dates)

# 3. System Architecture

The system follows a 6-layer pipeline architecture. Each layer is a self-contained Python module. Data flows left-to-right: raw CSVs -> processed features -> signals -> simulated trades -> metrics -> dashboard.

| Layer | Module | File | Responsibility |
| --- | --- | --- | --- |
| Layer 1 | Data Ingestion | data/loader.py | Load & merge all 4 CSVs on Date |
| Layer 2 | Preprocessing | data/preprocessor.py | Fill NaNs, clip outliers, validate schema |
| Layer 3 | Feature Engineering | features/engineer.py | Rolling volatility, momentum, macro alignment |
| Layer 4 | Signal Engine | strategy/signals.py | Generate BUY/SELL/HOLD per asset |
| Layer 5 | Portfolio Simulator | portfolio/simulator.py | Execute trades, track P&L, rebalance |
| Layer 6 | Risk & Metrics | metrics/calculator.py | Sharpe, VaR, Drawdown, Alpha, Beta |
| Layer 7 | Dashboard | app.py (Streamlit) | Interactive visualization of all outputs |

## 3.1 Recommended File Structure

hedge_fund_system/
├── app.py                    # Streamlit dashboard entry point
├── config.py                 # Global constants (capital, limits, etc.)
├── data/
│   ├── loader.py             # Issue 1, 16
│   └── preprocessor.py      # Issue 2
├── features/
│   └── engineer.py           # Issue 3, 4
├── strategy/
│   └── signals.py            # Issue 8
├── portfolio/
│   ├── state.py              # Issue 5
│   ├── simulator.py          # Issue 10, 11, 15
│   └── sizer.py              # Issue 9
├── metrics/
│   └── calculator.py         # Issue 6, 7, 12, 13
├── logs/
│   └── trade_logger.py       # Issue 14
├── tests/
│   └── test_edge_cases.py    # Issue 20
└── datasets/                 # All 4 CSVs

# 4. Module Specifications

## 4.1 config.py — Global Configuration

Define all tunable constants here. Import from every other module. This prevents magic numbers scattered across the codebase.

# config.py
INITIAL_CAPITAL = 1_000_000      # $1M starting portfolio
MAX_POSITION_PCT = 0.25          # Max 25% in any single asset
RISK_FREE_RATE = 0.03            # 3% annualized
TRANSACTION_COST = 0.001         # 0.1% per trade
SLIPPAGE = 0.0005                # 0.05% slippage
REBALANCE_FREQ = 21              # Monthly (~21 trading days)
VAR_CONFIDENCE = 0.95            # 95% VaR
LOOKBACK_VOL = 20                # 20-day rolling volatility
MOMENTUM_WINDOW = 10             # 10-day momentum
SIGNAL_THRESHOLD = 0.02          # Min momentum to trigger signal
ASSETS = ["Equity", "Oil", "Gold", "Bonds"]

## 4.2 data/loader.py — Data Ingestion (Issues 1, 16)

Loads all 4 CSVs, validates schema, merges on Date. Returns a single merged DataFrame with all features available for downstream use.

import pandas as pd
REQUIRED_COLS = {
    "equity": ["Date","Price","Volume","Returns","SMA_10"],
    "oil": ["Date","Price","Volume","Returns","Volatility"],
    "multi": ["Date","Oil","Gold","Bonds","Oil_Returns","Gold_Returns"],
    "macro": ["Date","Inflation","Interest_Rate","USD_Index","Sentiment"]
}
def load_all(data_dir="datasets/"):
    dfs = {}
    for key, cols in REQUIRED_COLS.items():
        path = f"{data_dir}/{key}_dataset.csv"
        df = pd.read_csv(path, parse_dates=["Date"])
        # Issue 16: schema validation
        missing = set(cols) - set(df.columns)
        if missing:
            raise ValueError(f"Missing columns in {key}: {missing}")
        df = df.rename(columns={"Price": f"{key}_Price"})  # avoid collisions
        dfs[key] = df.set_index("Date")
    merged = dfs["equity"].join([dfs["oil"], dfs["multi"], dfs["macro"]], how="inner")
    return merged.reset_index()

## 4.3 data/preprocessor.py — Cleaning & Validation (Issue 2)

Handles NaN imputation and outlier smoothing. CRITICAL: use forward-fill only (no future data leakage). Clip extreme values at ±3 standard deviations.

import numpy as np
def preprocess(df):
    df = df.copy().sort_values("Date").reset_index(drop=True)
    # 1. Forward-fill NaNs (no look-ahead bias)
    df.ffill(inplace=True)
    df.bfill(inplace=True)  # only for initial rows with no prior data
    # 2. Clip outliers at ±3 std per numeric column
    numeric_cols = df.select_dtypes(include=[np.number]).columns
    for col in numeric_cols:
        mean, std = df[col].mean(), df[col].std()
        df[col] = df[col].clip(mean - 3*std, mean + 3*std)
    # 3. Remove duplicate dates
    df = df.drop_duplicates(subset="Date")
    return df

## 4.4 features/engineer.py — Feature Engineering (Issues 3, 4)

Computes rolling volatility, momentum, RSI-style momentum, and aligns macro signals. All rolling windows use .shift(1) to prevent look-ahead.

from config import LOOKBACK_VOL, MOMENTUM_WINDOW
def engineer_features(df):
    df = df.copy()
    # ── Equity Features ──
    df["eq_volatility"] = df["equity_Returns"].rolling(LOOKBACK_VOL).std() * (252**0.5)
    df["eq_momentum"]   = df["equity_Price"].pct_change(MOMENTUM_WINDOW).shift(1)
    df["eq_SMA_ratio"]  = df["equity_Price"] / df["SMA_10"] - 1   # price vs SMA
    # ── Oil Features ──
    df["oil_momentum"]  = df["oil_Returns"].rolling(MOMENTUM_WINDOW).mean().shift(1)
    # use pre-computed volatility from dataset directly
    df["oil_vol"]       = df["Volatility"].shift(1)
    # ── Gold / Bonds Features (from multi_asset) ──
    df["gold_momentum"] = df["Gold_Returns"].rolling(MOMENTUM_WINDOW).mean().shift(1)
    df["bond_trend"]    = df["Bonds"].pct_change(MOMENTUM_WINDOW).shift(1)
    # ── Macro Alignment (already daily, just normalize) ──
    for col in ["Inflation","Interest_Rate","USD_Index","Sentiment"]:
        df[f"macro_{col}"] = (df[col] - df[col].rolling(60).mean()) / df[col].rolling(60).std()
    df.dropna(inplace=True)  # drop initial window rows
    return df

## 4.5 strategy/signals.py — Signal Generation (Issue 8)

Rule-based engine. For each asset on each date: momentum > threshold AND volatility < cap = BUY; momentum < -threshold = SELL; else HOLD. Macro sentiment acts as a global filter.

from config import SIGNAL_THRESHOLD
def generate_signals(df):
    signals = df[["Date"]].copy()
    # ── Equity Signal ──
    cond_buy  = (df["eq_momentum"] > SIGNAL_THRESHOLD) & (df["eq_volatility"] < 0.4)
    cond_sell = (df["eq_momentum"] < -SIGNAL_THRESHOLD)
    signals["Equity"] = "HOLD"
    signals.loc[cond_buy, "Equity"]  = "BUY"
    signals.loc[cond_sell, "Equity"] = "SELL"
    # ── Oil Signal ──
    cond_oil_buy  = (df["oil_momentum"] > SIGNAL_THRESHOLD) & (df["oil_vol"] < 0.5)
    cond_oil_sell = (df["oil_momentum"] < -SIGNAL_THRESHOLD)
    signals["Oil"] = "HOLD"
    signals.loc[cond_oil_buy,  "Oil"] = "BUY"
    signals.loc[cond_oil_sell, "Oil"] = "SELL"
    # ── Gold Signal (safe-haven: buy when macro_Sentiment < -0.5) ──
    signals["Gold"] = "HOLD"
    signals.loc[df["macro_Sentiment"] < -0.5, "Gold"] = "BUY"
    signals.loc[df["gold_momentum"] > 0.03,   "Gold"] = "SELL"
    # ── Bonds Signal ──
    signals["Bonds"] = "HOLD"
    signals.loc[(df["macro_Interest_Rate"] < -0.3) & (df["bond_trend"] > 0), "Bonds"] = "BUY"
    signals.loc[df["macro_Interest_Rate"] > 0.5, "Bonds"] = "SELL"
    return signals

## 4.6 portfolio/state.py — Portfolio State (Issue 5)

Maintains the live state of the portfolio: cash, positions per asset, total value. Updated after every trade and after daily mark-to-market.

from config import INITIAL_CAPITAL, MAX_POSITION_PCT
class PortfolioState:
    def __init__(self):
        self.cash = INITIAL_CAPITAL
        self.positions = {"Equity": 0, "Oil": 0, "Gold": 0, "Bonds": 0}
        self.history = []  # daily snapshots
    def total_value(self, prices: dict) -> float:
        return self.cash + sum(qty * prices[a] for a, qty in self.positions.items())
    def max_position_value(self, prices):
        return self.total_value(prices) * MAX_POSITION_PCT
    def snapshot(self, date, prices):
        self.history.append({
            "date": date,
            "total_value": self.total_value(prices),
            "cash": self.cash,
            **{f"pos_{k}": v for k, v in self.positions.items()}
        })

## 4.7 portfolio/sizer.py — Position Sizing (Issue 9)

Volatility-adjusted sizing. Higher volatility = smaller position. Uses a target-risk approach: allocate capital such that the dollar risk per trade is constant.

from config import MAX_POSITION_PCT
def compute_position_size(asset, portfolio_value, asset_price, asset_volatility, risk_pct=0.01):
    """
    risk_pct: % of portfolio risked per trade (default 1%)
    dollar_risk = portfolio_value * risk_pct
    shares = dollar_risk / (asset_price * asset_volatility)
    capped at MAX_POSITION_PCT of portfolio
    """
    if asset_volatility <= 0 or asset_price <= 0:
        return 0
    dollar_risk = portfolio_value * risk_pct
    shares = dollar_risk / (asset_price * asset_volatility)
    max_shares = (portfolio_value * MAX_POSITION_PCT) / asset_price
    return min(shares, max_shares)

## 4.8 portfolio/simulator.py — Trade Simulation (Issues 10, 11, 15)

The main backtest loop. Iterates daily, reads signals, executes trades with friction costs, triggers monthly rebalancing, and records portfolio snapshots. Handles insufficient capital gracefully.

from config import TRANSACTION_COST, SLIPPAGE, REBALANCE_FREQ
def simulate(df_features, signals, state, logger):
    prices_cols = {"Equity":"equity_Price","Oil":"oil_Price","Gold":"Gold","Bonds":"Bonds"}
    vol_cols    = {"Equity":"eq_volatility","Oil":"oil_vol","Gold":"eq_volatility","Bonds":"eq_volatility"}
    for i, row in df_features.iterrows():
        prices = {a: row[c] for a, c in prices_cols.items()}
        state.snapshot(row["Date"], prices)
        sig_row = signals.loc[signals["Date"] == row["Date"]].iloc[0]
        portfolio_val = state.total_value(prices)
        for asset in ["Equity","Oil","Gold","Bonds"]:
            signal = sig_row[asset]
            price  = prices[asset]
            vol    = row.get(vol_cols[asset], 0.2)
            if signal == "BUY" and state.positions[asset] == 0:
                qty = compute_position_size(asset, portfolio_val, price, vol)
                cost = qty * price * (1 + TRANSACTION_COST + SLIPPAGE)
                if cost > state.cash:          # Issue 15: insufficient capital
                    logger.log_error(row["Date"], asset, "INSUFFICIENT_CAPITAL", cost, state.cash)
                    continue
                state.cash -= cost
                state.positions[asset] += qty
                logger.log_trade(row["Date"], asset, "BUY", qty, price, vol, sig_row)
            elif signal == "SELL" and state.positions[asset] > 0:
                qty = state.positions[asset]
                proceeds = qty * price * (1 - TRANSACTION_COST - SLIPPAGE)
                state.cash += proceeds
                state.positions[asset] = 0
                logger.log_trade(row["Date"], asset, "SELL", qty, price, vol, sig_row)
        # Monthly rebalancing
        if i % REBALANCE_FREQ == 0:
            rebalance(state, prices, logger, row["Date"])
    return state

## 4.9 metrics/calculator.py — Risk Metrics (Issues 6, 7, 12, 13)

Computes all evaluation metrics from the portfolio history DataFrame. Call once after simulation completes.

import numpy as np
from config import RISK_FREE_RATE, VAR_CONFIDENCE
def compute_metrics(history_df, market_returns):
    pv = history_df["total_value"].values
    daily_returns = np.diff(pv) / pv[:-1]
    # ── Sharpe Ratio ──
    excess = daily_returns - RISK_FREE_RATE / 252
    sharpe = (excess.mean() / excess.std()) * np.sqrt(252) if excess.std() > 0 else 0
    # ── Max Drawdown ──
    roll_max = np.maximum.accumulate(pv)
    drawdowns = (pv - roll_max) / roll_max
    max_drawdown = drawdowns.min()
    # ── Annualized Volatility ──
    annualized_vol = daily_returns.std() * np.sqrt(252)
    # ── VaR (Historical) ──
    var = np.percentile(daily_returns, (1 - VAR_CONFIDENCE) * 100)
    # ── Alpha & Beta ──
    mkt = np.array(market_returns[:len(daily_returns)])
    beta = np.cov(daily_returns, mkt)[0,1] / np.var(mkt) if np.var(mkt) > 0 else 0
    alpha = (daily_returns.mean() - beta * mkt.mean()) * 252
    # ── Cumulative & Annualized Return ──
    total_return = (pv[-1] - pv[0]) / pv[0]
    n_years = len(pv) / 252
    annualized_return = (1 + total_return) ** (1 / n_years) - 1
    return {"sharpe": round(sharpe,4), "max_drawdown": round(max_drawdown,4),
            "volatility": round(annualized_vol,4), "var_95": round(var,4),
            "alpha": round(alpha,4), "beta": round(beta,4),
            "total_return": round(total_return,4), "annualized_return": round(annualized_return,4)}

## 4.10 logs/trade_logger.py — Explainable Logs (Issues 14, 15)

Logs every trade decision with the indicator values that triggered it. Also captures errors. Outputs a CSV and is used by the dashboard.

import pandas as pd
class TradeLogger:
    def __init__(self):
        self.trades = []
        self.errors = []
    def log_trade(self, date, asset, action, qty, price, volatility, signal_row):
        self.trades.append({
            "date": date, "asset": asset, "action": action,
            "quantity": round(qty, 2), "price": round(price, 4),
            "volatility": round(volatility, 4),
            "rationale": f"{action} triggered: momentum={signal_row.get('eq_momentum','N/A'):.4f}, vol={volatility:.4f}"
        })
    def log_error(self, date, asset, error_type, required, available):
        self.errors.append({
            "date": date, "asset": asset, "error": error_type,
            "required_cash": round(required, 2), "available_cash": round(available, 2)
        })
    def to_dataframe(self):
        return pd.DataFrame(self.trades)
    def save(self, path="trade_log.csv"):
        self.to_dataframe().to_csv(path, index=False)

# 5. Dashboard — app.py (Streamlit)

The dashboard is a Streamlit app (app.py). Run the full pipeline in the background, then display results. Structure it as tabbed sections for clean navigation.

## 5.1 Dashboard Structure

| Tab | Name | Contents |
| --- | --- | --- |
| Tab 1 | Portfolio Overview | Line chart of portfolio value over time, total return, annotated with BUY/SELL markers |
| Tab 2 | Risk Metrics | Sharpe, VaR, Max Drawdown, Volatility — shown as metric cards + drawdown chart |
| Tab 3 | Asset Allocation | Pie chart of current allocations, bar chart of position history |
| Tab 4 | Alpha & Beta | Rolling alpha/beta vs equity benchmark, scatter plot of returns |
| Tab 5 | Trade Log | Filterable dataframe of all trades with rationale column |

## 5.2 Minimal Dashboard Code Skeleton

# app.py
import streamlit as st
import pandas as pd
import plotly.express as px
import plotly.graph_objects as go
from data.loader import load_all
from data.preprocessor import preprocess
from features.engineer import engineer_features
from strategy.signals import generate_signals
from portfolio.state import PortfolioState
from portfolio.simulator import simulate
from portfolio.sizer import compute_position_size
from metrics.calculator import compute_metrics
from logs.trade_logger import TradeLogger
st.set_page_config(page_title="Hedge Fund Dashboard", layout="wide")
st.title("Hedge Fund Risk Modeling & Trading System")
@st.cache_data
def run_pipeline():
    df = load_all()
    df = preprocess(df)
    df = engineer_features(df)
    signals = generate_signals(df)
    state = PortfolioState()
    logger = TradeLogger()
    state = simulate(df, signals, state, logger)
    history = pd.DataFrame(state.history)
    market_returns = df["equity_Returns"].dropna().values
    metrics = compute_metrics(history, market_returns)
    return history, logger.to_dataframe(), metrics
history, trades, metrics = run_pipeline()
tab1, tab2, tab3, tab4, tab5 = st.tabs(
    ["Portfolio", "Risk Metrics", "Allocation", "Alpha/Beta", "Trade Log"])
with tab1:
    fig = px.line(history, x="date", y="total_value", title="Portfolio Value Over Time")
    st.plotly_chart(fig, use_container_width=True)
with tab2:
    col1,col2,col3,col4 = st.columns(4)
    col1.metric("Sharpe Ratio",   metrics["sharpe"])
    col2.metric("Max Drawdown",   f"{metrics['max_drawdown']:.2%}")
    col3.metric("VaR (95%)",      f"{metrics['var_95']:.2%}")
    col4.metric("Ann. Volatility",f"{metrics['volatility']:.2%}")
with tab5:
    st.dataframe(trades, use_container_width=True)

# 6. Sprint Plan — 3.5 Hour Execution Timeline

Below is the recommended execution order. Architecture review is at the 90-minute mark — by then, Phases 1-2 must be complete and Phase 3 should be started.

| PHASE 1 0:00 – 0:45 | - Set up project folder structure exactly as described in Section 3.1 - Create config.py with all constants - Build data/loader.py — load and merge all 4 CSVs - Build data/preprocessor.py — ffill, outlier clipping, dedup - Run a quick test: print merged df shape, check for NaNs - DONE: You have clean merged data ready |
| --- | --- |

| PHASE 2 0:45 – 1:30 | - Build features/engineer.py — rolling vol, momentum, macro normalization - Build strategy/signals.py — BUY/SELL/HOLD logic for all 4 assets - Build portfolio/state.py — PortfolioState class - Build logs/trade_logger.py — TradeLogger class - Quick test: generate signals, check BUY/SELL distribution - ARCHITECTURE REVIEW CHECKPOINT AT 1:30 — present pipeline design |
| --- | --- |

| PHASE 3 1:30 – 2:30 | - Build portfolio/sizer.py — volatility-adjusted position sizing - Build portfolio/simulator.py — full backtest loop with costs & rebalancing - Build metrics/calculator.py — Sharpe, VaR, Drawdown, Alpha, Beta - Run full simulation, print metrics to console - Export trade log CSV, portfolio history CSV - DONE: Backend pipeline fully working |
| --- | --- |

| PHASE 4 2:30 – 3:30 | - Build app.py skeleton with 5 tabs - Tab 1: Portfolio value line chart with Plotly - Tab 2: 4 risk metric cards (Sharpe, VaR, Drawdown, Vol) - Tab 3: Asset allocation pie chart - Tab 4: Alpha/Beta display - Tab 5: Trade log dataframe with filter - DONE: Dashboard live on localhost:8501 |
| --- | --- |

| PHASE 5 3:30 – 4:00 | - Polish dashboard: add color-coded signals, better chart titles - Add sidebar controls: date range filter, asset selector - Write tests/test_edge_cases.py for 3 edge cases - Fix any remaining bugs, verify all metrics are correct - Final review: check all 20 issues are addressed - SUBMISSION READY |
| --- | --- |

# 7. Issues-to-Module Mapping

All 20 issues from ISSUES.md are addressed by specific modules. Use this as your checklist during development.

| # | Issue | Module | Implementation |
| --- | --- | --- | --- |
| 1 | Market Data Ingestion | data/loader.py | load_all() |
| 2 | Missing Data & Outliers | data/preprocessor.py | preprocess() |
| 3 | Volatility & Momentum Features | features/engineer.py | engineer_features() |
| 4 | Macro & Sentiment Integration | features/engineer.py | macro normalization block |
| 5 | Portfolio State Management | portfolio/state.py | PortfolioState class |
| 6 | Value at Risk (VaR) | metrics/calculator.py | compute_metrics() -> var_95 |
| 7 | Max Drawdown & Volatility | metrics/calculator.py | compute_metrics() -> max_drawdown, vol |
| 8 | Signal Generation Engine | strategy/signals.py | generate_signals() |
| 9 | Risk-Aware Position Sizing | portfolio/sizer.py | compute_position_size() |
| 10 | Transaction Costs & Slippage | portfolio/simulator.py | cost calculation block |
| 11 | Portfolio Rebalancing | portfolio/simulator.py | rebalance() call |
| 12 | Sharpe Ratio | metrics/calculator.py | compute_metrics() -> sharpe |
| 13 | Alpha & Beta | metrics/calculator.py | compute_metrics() -> alpha, beta |
| 14 | Explainable Trade Logs | logs/trade_logger.py | log_trade() rationale field |
| 15 | Insufficient Capital Errors | portfolio/simulator.py | capital check + log_error() |
| 16 | Invalid Data Formats | data/loader.py | schema validation block |
| 17 | Multi-Asset Scalability | portfolio/simulator.py | iterates ASSETS list from config |
| 18 | Dashboard Visualization | app.py | Streamlit 5-tab dashboard |
| 19 | Architecture Documentation | This PRD document | Section 3 + Section 7 |
| 20 | Edge Case Testing | tests/test_edge_cases.py | 3 edge case test functions |

# 8. Key Metrics Reference

## 8.1 Formulas

| Metric | Formula | Interpretation |
| --- | --- | --- |
| Sharpe Ratio | (E[R] - Rf) / σ * √252 | Higher is better. >1 is good, >2 is excellent |
| Value at Risk | percentile(daily_returns, 5%) | Loss not exceeded with 95% confidence |
| Max Drawdown | min((PV - peak_PV) / peak_PV) | Largest peak-to-trough drop. Negative value |
| Volatility | std(daily_returns) * √252 | Annualized standard deviation of returns |
| Beta | Cov(Rp, Rm) / Var(Rm) | >1 = more volatile than market |
| Alpha | (E[Rp] - β * E[Rm]) * 252 | Annualized excess return above beta-adjusted market |
| Total Return | (final_PV - initial_PV) / initial_PV | Raw percentage gain/loss |

## 8.2 Dashboard Metric Cards Target Values

These are realistic targets for a well-performing strategy on this dataset. Use them to sanity-check your output.

| Metric | Target | Meaning |
| --- | --- | --- |
| Sharpe Ratio | > 0.8 | Good risk-adjusted return |
| Max Drawdown | > -0.25 | Should not exceed -25% |
| VaR (95%, daily) | > -0.03 | Daily loss < 3% with 95% confidence |
| Annualized Vol | < 0.25 | Under 25% annualized |
| Beta | 0.6 – 1.2 | Close to market but not identical |

# 9. Dependencies & Setup

## 9.1 requirements.txt

pandas>=2.0
numpy>=1.24
streamlit>=1.35
plotly>=5.20
scikit-learn>=1.3    # optional: for ML signal overlay
scipy>=1.11          # optional: for statistical tests

## 9.2 Quick Start Commands

# 1. Install dependencies
pip install -r requirements.txt
# 2. Place all 4 CSV files in datasets/ folder
# 3. Run pipeline test
python -c "from data.loader import load_all; df = load_all(); print(df.shape)"
# 4. Launch dashboard
streamlit run app.py

# 10. Edge Case Tests (Issue 20)

Three test scenarios to validate system stability under adverse conditions. Implement in tests/test_edge_cases.py.

## Test 1: Extreme Volatility Spike

def test_extreme_volatility():
    """Simulate a 10x volatility spike — position sizer must cap exposure"""
    size = compute_position_size("Equity", 1_000_000, 100.0, 2.0, risk_pct=0.01)
    max_allowed = (1_000_000 * 0.25) / 100.0   # MAX_POSITION_PCT cap
    assert size <= max_allowed, "Position size exceeded cap during high volatility"

## Test 2: Insufficient Capital Handling

def test_insufficient_capital():
    """Trade requiring more cash than available must be rejected, not crash"""
    state = PortfolioState()
    state.cash = 100   # near-zero cash
    logger = TradeLogger()
    # Attempt to buy 1000 shares at $500 = $500,000 — should be rejected
    cost = 1000 * 500 * 1.002
    if cost > state.cash:
        logger.log_error("2024-01-01", "Equity", "INSUFFICIENT_CAPITAL", cost, state.cash)
    assert len(logger.errors) == 1
    assert state.cash == 100   # cash unchanged

## Test 3: Extended Drawdown Stability

def test_extended_drawdown():
    """Simulate 60 days of consecutive negative returns — system must stay stable"""
    dummy_history = [{"date": f"2024-{i:02d}", "total_value": 1_000_000 * (0.99 ** i),
                      "cash": 0, "pos_Equity": 0, "pos_Oil": 0, "pos_Gold": 0, "pos_Bonds": 0}
                     for i in range(1, 61)]
    history_df = pd.DataFrame(dummy_history)
    mkt = [-0.005] * 59
    metrics = compute_metrics(history_df, mkt)
    assert metrics["max_drawdown"] < 0   # drawdown is negative
    assert metrics["max_drawdown"] > -1  # not total loss
    assert "sharpe" in metrics           # no KeyError

# 11. Architecture Review (90-Minute Checkpoint)

At the 90-minute mark you will present your build architecture. Use the following talking points. Have the system running up to the signal generation stage at minimum.

## What to Show

- Folder structure — show the project tree

- Data pipeline running: load_all() -> preprocess() -> engineer_features() — print shape

- Signals sample: show 5 rows of the signals DataFrame with BUY/SELL/HOLD values

- Architecture diagram: verbally walk through the 7-layer pipeline (Section 3)

- Config values: show config.py and explain the key constants

## Key Design Decisions to Explain

- Forward-fill only for NaN imputation — prevents look-ahead bias in backtests

- Shift(1) on all rolling features — ensures we only use past data for current signals

- Rule-based signals with macro overlay — explainable and auditable

- Volatility-adjusted position sizing — risk per trade is constant, not position value

- Transaction costs and slippage applied on every trade — realistic simulation

- Monthly rebalancing — prevents drift from target allocations

## Anticipated Evaluator Questions

| Question | Answer |
| --- | --- |
| Why rule-based signals? | Explainability is a core constraint. Rules are auditable and easy to trace. |
| How do you prevent overfitting? | All features use lagged values (shift(1)); no future data leaks into signals. |
| How does rebalancing work? | Every 21 days (1 trading month), we compute deviations and trade to restore targets. |
| What is your risk management? | Max position cap (25%), volatility-adjusted sizing, and VaR boundary. |
| How do you handle bad data? | Schema validation on load, outlier clipping at ±3σ, ffill for NaNs. |

# 12. Final Submission Checklist

Before submitting, verify every item below is working.

| Item | Verification Command / Check |
| --- | --- |
| Data loads cleanly | run load_all(), check shape (10000, ~20 cols) |
| No NaNs after preprocessing | df.isnull().sum().sum() == 0 |
| Features engineered | eq_volatility, eq_momentum, macro_* columns exist |
| Signals generated for all assets | signals.Equity.value_counts() shows BUY/SELL/HOLD |
| Simulation runs end-to-end | state.history has 10000 entries |
| All 6 metrics computed | sharpe, max_drawdown, var_95, vol, alpha, beta |
| Trade log has rationale | trades.rationale column is non-empty |
| Dashboard launches | streamlit run app.py — no errors |
| 5 tabs all populated | all charts and tables render |
| 3 edge case tests pass | python -m pytest tests/ — all green |
| Issues 1-20 addressed | Check Section 7 mapping |

Good luck — ship it!

Remember: Simplicity > Complexity. A working system beats a perfect one.